## Slide 1: Stakeholders’ engagement

## Slide 2: Stakeholder engagement assessment matrix
Stakeholder | Unaware | Resistant | Neutral | Supportive | Leading
Customers |  |  | C | D | 
Team |  |  |  | C | D
Technical / Department Managers |  |  | C |  | D
Lenders(Banks) |  |  | C/D |  | 
Creditors(investors) |  |  |  | C/D | 
Government |  |  | C | D | 

## Slide 3: Communication Management Plane
Purpose | Responsibility | Audience | Medium | Content | Frequency
Project status | PM | Customer | meeting | Issues, Asks | Weekly
Project status | PM | Project Team | Meeting | Updates, Issues | weekly
Application status | Development | Technical Dev. dep. | Meeting | Updates, Issues | weekly
Project status | Funds | Creditors (Investors) | Meeting | Updates | Monthly
Loans status |  | Lenders | meeting | Discussing Loans / Financing issues | monthly